| CAB302 - Group ZNJSA Meeting Minutes |  |  |
| --- | --- | --- |
| Meeting 1 |  |  |
| Place: QUT F-101 | Author: Nic Quirk | Date: 19/03/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 4 Practical |  |  |
| 2. Agenda: Group Formation & Ideation & JavaFX |  |  |
| 3. Attendants: Nicholas Quirk Sylas Woodall Zane Hargreaves Jayden Fung Anterpreet Singh Guraya |  |  |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Decision of project idea – based on fortune cookie | All | Complete |
| Creation of Remote Respository | Nic | Complete |
| Complete all java readiness quizzes | All | 26/03 |
| Individual ideation of fortune cookie concept – how does each member see it being implemented? | All | 26/03 |
| Github practice and function testing – ensure all members are familiar with using the remote repository | All | 26/03 |

| Meeting 2 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 26/03/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 5 Practical |  |  |
| 2. Agenda: Checkpoint 1 & setup for Checkpoint 2 & Agile management |  |  |
| 3. Attendants: Nicholas Quirk Sylas Woodall Zane Hargreaves Jayden Fung Anterpreet Singh Guraya |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Complete all java readiness quizzes | All | Complete |
| Individual ideation of fortune cookie concept – how does each member see it being implemented? - Motivational quote delivery service - Study phone lockout app - Fortune creation game/service | All | Complete |
| GitHub practice and function testing – ensure all members are familiar with using the remote repository | All | Complete |
| Checkpoint 1 | All | Complete |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Created project management tool - Trello | Nic | Complete |
| Create 20 User Stories each | All | 02/04 |
| Create a low fidelity user interface each | All | 02/04 |

| Meeting 3 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 02/04/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 6 Practical |  |  |
| 2. Agenda: Check in on progress for checkpoint 2 & Databases |  |  |
| 3. Attendants: Nicholas Quirk Sylas Woodall Zane Hargreaves Jayden Fung Anterpreet Singh Guraya |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Create 20 User Stories each – partially complete, decided on 22 final user stories as a group | All | Complete |
| Create a low fidelity user interface each – initial ideas drafted | All | Complete |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Further UI iteration using ideas from previous versions – Final UI to be confirmed as a group | All | 09/04 |
| Development of sprint plan | Nic | 09/04 |
| Arrange user stories into MOSCOW and assign length | Nic | 09/04 |

| Meeting 4 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 09/04/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 7 Practical |  |  |
| 2. Agenda: Checkpoint 2 & setup for Checkpoint 3 & Continuous Integration |  |  |
| 3. Attendants: Nicholas Quirk Sylas Woodall Zane Hargreaves Jayden Fung Anterpreet Singh Guraya |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Further UI iteration using ideas from previous versions – Final UI confirmed | All | Complete |
| Development of sprint plan | Nic | Complete |
| Arrange user stories into MOSCOW and assign length – some user stories updated to align with finalised UI | Nic | Complete |
| Checkpoint 2 | All | Complete |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Assignment of project roles for sprint 2 Nic – Project Management Zane – Database Implementation Sylas – Sign Up/Sign In AP – Homepage/Basic Function Jayden - UI | All | 23/04 |
| Further assignment of goals for checkpoint 3 | All | 23/04 |

| Meeting 5 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 23/04/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 8 Practical |  |  |
| 2. Agenda: Check in on progress for checkpoint 2 & TDD |  |  |
| 3. Attendants: Nicholas Quirk Zane Hargreaves Jayden Fung |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Progress made: Nic – Meeting minutes formalised, Sprint’s planned, task breakdown for milestone 1 Jayden – Basic UI implemented – to be converted to phone aspect ratio Zane – Beginning implementation of database code – registration variables implemented AP – . Sylas - . | Nic Jayden Zane | 23/04 |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Test Driven Development to be completed for all public methods | AP, Sylas | 30/04 |
| For milestone 1 presentation minimise participants – bulk of the walkthrough should be completed by 1 or 2 people | Nic | 02/05 |
| To complete release plan, basic script and slides to be approved next meeting | Nic | 30/04 |
| Further progress towards checkpoint 3 presentation | Jayden, Sylas, AP, Zane | 30/04 |

| Meeting 6 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 30/04/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 9 Practical |  |  |
| 2. Agenda: Checkpoint 3 & Pre for Milestone 1 |  |  |
| 3. Attendants: Nicholas Quirk Zane Hargreaves Sylas Woodall Jayden Fung Anterpreet Singh Guraya |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Test Driven Development completed at a basic standard to be improved upon in the next sprint | AP, Sylas | 30/04 |
| Project management artifacts and slides complete for presentation – video ready awaiting finalisation of code | Nic + ? | 02/05 |
| Artifacts complete – release plan not necessary, slides approved | Nic | 30/04 |
| Checkpoint 3 progress complete and demonstrated | Jayden, Sylas, AP, Zane | 30/04 |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Continuous integration to be implemented | Nic | 07/05 |
| Next sprint to focus on implementing full functionality of the app, following user story breakdowns in Trello | All Members | 14/05 |
| Update Login/Signup to use VBoxes and HBoxes | Jayden | 07/05 |
| Hashing of Passwords | Sylas | 07/05 |
| All UI’s – assigned for the rest of semester | AP |  |

| Meeting 7 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 07/05/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 10 Practical |  |  |
| 2. Agenda: Progress check-in for checkpoint 3 |  |  |
| 3. Attendants: Nicholas Quirk Zane Hargreaves Jayden Fung |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Continuous integration implemented | Nic | 07/05 |
| Focus on functionality delayed till next week | All Members | 14/05 |
| Update Login/Signup to use VBoxes and HBoxes still to be completed | Jayden | 07/05 |
| Hashing of Passwords still to be completed | Sylas | 07/05 |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Study Vault Page | Nic | 14/05 |
| Study Mode Popup activated Page | Jayden | 14/05 |
| AI Integration | Sylas | 14/05 |
| Settings/account | Zane | 14/05 |
| UI’s for all new features | AP | 14/05 |
| JavaDoc comments | All | 14/05 |

| Meeting 8 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 14/05/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 11 Practical |  |  |
| 2. Agenda: Progress check-in for checkpoint 3 |  |  |
| 3. Attendants: Nicholas Quirk Zane Hargreaves Sylas Woodall Anterpreet Singh Guraya |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Study Vault Page | Nic | 14/05 |
| Study Mode Popup activated Page | Jayden | 14/05 |
| AI Integration | Sylas | 14/05 |
| Settings/account | Zane | 14/05 |
| UI’s for all new features | AP | 14/05 |
| JavaDoc comments | All | 14/05 |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Finalising implementation of database connection and account settings to get all features working | Zane | 21/05 |
| Final UI Design | AP | 21/05 |
| AI quote implementation and new model | Sylas | 21/05 |
| Start slides and preparation for presentation + vid | Nic | 21/05 |
| Touch-up coding – add/modify any functionality to flesh out implementation + add full java code comments | Jayden | 21/05 |

| Meeting 9 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 21/05/2025 Start: 16:00 End: 18:00 |
| 1. Subject: Week 12 Practical |  |  |
| 2. Agenda: Progress check-in for checkpoint 3 |  |  |
| 3. Attendants: Nicholas Quirk Zane Hargreaves Sylas Woodall |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Finalised implementation of database connection still need to implement account settings to get all features working | Zane | 21/05 |
| Final UI Design – not started | AP | 21/05 |
| AI quote implementation and new model - complete | Sylas | 21/05 |
| Start slides and preparation for presentation + vid - complete | Nic | 21/05 |
| Touch-up coding - add/modify any functionality to flesh out implementation + add full java code comments - started | Jayden | 21/05 |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Final UI | AP | 22/05 |
| Modify AI functionality to popup when start study mode | Sylas | 28/05 |
| Fix UI if no communication from AP | Sylas | 28/05 |
| Modify project structure to include packages and remove old files | Sylas | 28/05 |
| Continue work on account settings to implement full functionality | Zane | 28/05 |
| Modify and update presentation and video structure according to feedback + complete vid | Nic | 28/05 |
| Complete touch up coding | Jayden | 28/05 |
| Video demonstration of video progress | All Members | 28/05 |

| Meeting 10 |  |  |
| --- | --- | --- |
| Place: QUT F-101 | Author: Nic Quirk | Date: 27/05/2025 Start: 18:00 End: 19:00 |
| 1. Subject: Preparation for presentation |  |  |
| 2. Agenda: Preparation for presentation |  |  |
| 3. Attendants: Nicholas Quirk Zane Hargreaves Sylas Woodall Jayden Fung Anterpreet Singh Guraya |  |  |

| Previous Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Final UI | AP | 22/05 |
| Modify AI functionality to popup when start study mode | Sylas | 28/05 |
| Fix UI if no communication from AP | Sylas | 28/05 |
| Modify project structure to include packages and remove old files | Sylas | 28/05 |
| Continue work on account settings to implement full functionality | Zane | 28/05 |
| Modify and update presentation and video structure according to feedback + complete vid | Nic | 28/05 |
| Complete touch up coding | Jayden | 28/05 |
| Video demonstration of video progress | All Members | 28/05 |

| New Items | Responsible Person(s) | Due Date |
| --- | --- | --- |
| Add back button to settings/profile page and use polymorphism for all back buttons in the app – can we polymorph anything else? | Jayden | 28/05 |
| Complete technical details slide | Sylas and Zane | 28/05 |
| Update and complete slides | Nic | 28/05 |
| Push all current changes to repository and complete UI update to study mode page | AP | 28/05 |
| Send image for slides | All Members | 28/05 |